Group 1 – Meeting Minutes

Date: August 27, 2025
Time: 9:00 AM
Location: Dr. Voss’s Office

Attendees

- Wyatt Morgan – Project Manager / Developer

- Owen Graham – Documentation Handler / Developer

- Corey Unruh – Developer

- Dr. Rob Voss – Client / Stakeholder

Meeting Agenda

- Understand project vision and target audience

- Discuss desired features and priorities

- Set deployment goals and timeline

- Plan research and next steps

- Establish communication expectations

Discussion Summary

Project Vision & Audience

- Target Audience: CPAs, accounting firms, and financial professionals

- Goal: Develop a full-stack bookkeeping platform

- Long-Term Plan: Eventually expand into complete accounting software

- April 15, 2026 Deployment Goal to align with tax deadlines

Key Features & Requirements

- AI Integration

  - Voice-enabled chatbot assistant

  - AI assists development but doesn’t replace coding entirely

  - Potential tools: Gemini, Claude, ChatGPT, Eniden

- Auditing & Transparency

  - Users should be able to track money movement

  - Maintain an audit trail for accountability

- Frontend & UX

  - “Amazing frontend” — clean, intuitive, responsive

  - Good optics and simple usability prioritized

  - Mobile-friendly if possible, but not required

- Backend & Database

  - No required language yet

  - Database should remain lean and optimized

  - Emphasis on providing clear, understandable data

- Security & Stability

  - System must be secure, reliable, and stable

Research & Planning

- Timeline:

  - Research phase through mid-October 2025

- Focus Areas:

  - Bookkeeping workflows and accountant expectations

  - Competitor analysis — QuickBooks Online is a benchmark

  - Database structure and backend design approaches

  - Evaluating AI integration strategies

- Tools & Resources:

  - Gemini (free for students)

  - Claude, ChatGPT, Eniden, Flow, Suno, and other AI platforms

Q&A

| Question | Asked By | Answer (Dr. Voss) |
| --- | --- | --- |
| Who is the target audience? | Wyatt Morgan | CPAs, accounting firms, financial professionals |
| Is there a preferred tech stack? | Corey Unruh | No preference; prioritize security, speed, and UX |
| How important is mobile support? | Owen Graham | Not required, but useful if feasible |
| What’s the deployment timeline? | Wyatt Morgan | MVP ready by April 15, 2026 |
| Should receipt processing be local or cloud-based? | Wyatt Morgan | Prefer server-side processing for better efficiency |

Action Items

- Research Phase (due by mid-October):

  - Study bookkeeping workflows and client needs

  - Analyze competitors like QuickBooks Online

  - Draft potential database structures

  - Explore AI integration strategies

- Project Setup:

  - Create and configure shared GitHub repository

  - Set up a reusable meeting agenda template

- Prepare for Next Meeting:

  - Summarize research findings

  - Propose initial high-level architecture ideas

Next Meeting

- Date: Wednesday, September 10, 2025

- Time: 8:30 AM

- Location: Dr. Voss’s Office