Group 1 – Meeting Minutes 3
 Date: October 8th, 2025
 Time: Class Time
 Location: Dr. Voss’s Office
 Repository: GDP Group 1 Balance – AI-Assisted Bookkeeping

### Who Was Present

- Wyatt Morgan – Project Manager / Developer

- Owen Graham – Documentation Handler / Developer

- Corey Unruh – Researcher / Developer

- Dr. Rob Voss – Client / Stakeholder

### Meeting Agenda

- Domestic vs. Foreign data storage

- Domain name discussion (balanced.com)

- Review Non-Functional Requirements

- Go over data management plan

- Ask about progress with finance contact

- Set project goals for the next meeting

### Discussion Summary

- Domestic vs. Foreign Data Storage:
 Dr. Voss emphasized that the system should be primarily U.S.-based, as foreign accounting is complicated and “messy.”

- Data Management Plan:
 The focus should be on auditability and robust data requirements.

  - Financial records must include timestamps, names, contact info, and receipts.

  - Receipts: The client keeps the image; the system only needs to store the extracted data.

  - Accessibility: Users should not be able to delete financial data to maintain compliance.

- Non-Functional Requirements:

  - Usability will be a key focus and marketing talking point.

  - Improve time efficiency for month-end closing (for both clients and accountants).

  - Maintain a modern, clean, and transparent interface.

  - Provide clear feedback to indicate system activity (loading, output, etc.).

  - Ensure security and reliability in all processes.

- Future Goals:

  - Explore how this product fits into the accountancy and finance space.

  - Research month-end close processes, accountant needs, and business workflows.

  - Consider edge cases, such as specialized use (e.g., car sales, investment accounts).

### Specific Questions Asked

- Wyatt: Should we focus on domestic or foreign data handling?

- Owen: What types of data storage and access controls should we implement?

- Corey: Were you able to meet with the finance contact for additional feedback?

- Wyatt: Which non-functional requirements do you see as most critical for early development?

- Owen: How should receipts and related financial data be treated within the system?

- Corey: Would you like a simple chatbot helper to be part of the prototype, or should we save that for later stages?

### Specific Answers Given

- Dr. Voss: Data should be domestically stored, as international data introduces complexity and compliance issues.

- Dr. Voss: The system should ensure auditability, meaning no data deletion without a full record trail.

- Dr. Voss: He plans to reconnect with the finance professional soon to discuss possible integrations.

- Dr. Voss: Emphasized usability, security, and performance transparency as the most important non-functional goals.

- Dr. Voss: Clients keep receipt images, while the app focuses on data extraction.

- Dr. Voss: The chatbot helper is a good long-term goal but not a current development priority.

### Action Items

- Wyatt: Research and document domestic vs. hybrid cloud storage options.

- Owen: Outline auditability and data access policies for the documentation section.

- Corey: Conduct research into accounting workflows and month-end close processes.

- Team: Review non-functional requirements with focus on usability and feedback mechanisms.

- Team: Brainstorm system name options, starting with balanced.com.

- Team: Prepare a data management and user workflow mockup for next meeting.

### Next Meeting

Date: Wednesday, October 22nd, 2025 (tentative)
Time: Class Time
Location: Dr. Voss’s Office

Code for wiki:

Wyatt’s Section:
# Group 1 – Meeting Minutes 3

**Date:** October 8th, 2025

**Time:** Class Time

**Location:** Dr. Voss’s Office

**Repository:** [GDP Group 1 Balance – AI-Assisted Bookkeeping](https://github.com/WyattMorgan20/GDP-Group-1-Balance---AI-Assisted-Bookkeeping)

---

## Who Was Present

- **Wyatt Morgan** – Project Manager / Developer

- **Owen Graham** – Documentation Handler / Developer

- **Corey Unruh** – Researcher / Developer

- **Dr. Rob Voss** – Client / Stakeholder

---

## Meeting Agenda

1. Domestic vs. Foreign data storage

2. Domain name discussion (*balanced.com*)

3. Review Non-Functional Requirements

4. Review data management plan

5. Ask about progress with finance contact

6. Set project goals for next meeting

—

Corey’s Section:

## Discussion Summary

- **Domestic vs. Foreign Data Storage**

- System will be primarily **U.S.-based**.

- Foreign accounting introduces complexity and “messiness.”

- **Data Management Plan**

- Must prioritize **auditability** and **robust data retention.**

- Include **names, timestamps, contact info, and receipts.**

- **Clients** retain receipt images; **system** stores extracted data only.

- Restrict data deletion to preserve audit trails.

- **Non-Functional Requirements**

- **Usability** is the core focus (major marketing angle).

- Emphasize **speed**, **transparency**, and **modern UI.**

- Provide clear **system feedback** (loading, output, etc.).

- Ensure **security** and **data reliability.**

- **Future Goals**

- Explore integration into **accountancy workflows**.

- Research **month-end close**, **accountant needs**, and **edge cases** (car sales, investment accounts).

---

## Specific Questions Asked

1. **Wyatt:** Should we prioritize domestic or foreign data storage?

2. **Owen:** What controls are required for data access and deletion?

3. **Corey:** Any updates on the finance professional consultation?

4. **Wyatt:** Which non-functional requirements are top priority?

5. **Owen:** How should receipt data be managed?

6. **Corey:** Should a helper chatbot be considered in this phase?

---

Owen’s Section:

## Specific Answers Given

- **Dr. Voss:** Data should remain **domestic (U.S.)**.

- **Dr. Voss:** No data deletions should occur without full traceability.

- **Dr. Voss:** He plans to follow up with the finance contact.

- **Dr. Voss:** Prioritize **usability, security, and transparent feedback**.

- **Dr. Voss:** Clients hold receipt images; system stores only parsed data.

- **Dr. Voss:** Chatbot feature is a **future enhancement**, not current priority.

---

## Action Items

- **Wyatt:** Research **storage solutions** (domestic vs. cloud hybrid).

- **Owen:** Document **auditability and access policies.**

- **Corey:** Research **accounting workflows** and **month-end close processes.**

- **Team:** Refine **non-functional requirement list** (usability, transparency).

- **Team:** Brainstorm names; check domain availability (*balanced.com*).

- **Team:** Develop a **data management UI mockup** for review next meeting.

---

## Next Meeting

**Date:** Wednesday, October 22nd, 2025 *(tentative)*

**Time:** Class Time

**Location:** Dr. Voss’s Office